Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Metro Ticket Generating System Using ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Application & Data Setup | USN-1 | As an administrator, I can create a scoped application in ServiceNow to organize all components of the Metro Ticket Generating System. | 2 | High | Manasa Pothina |
| Sprint-1 |  | USN-2 | As an administrator, I can create the Metro Station table and add the station records Central, City Square and Airport. | 2 | High | Manasa Pothina |
| Sprint-1 |  | USN-3 | As an administrator, I can create the Metro Fare Rule table and configure the base fare (₹10) and the additional fare (₹5 per station). | 3 | High | Manasa Pothina |
| Sprint-1 |  | USN-4 | As an administrator, I can create the Metro Tickets Booking table with fields for ticket number, source station, destination station, passenger count, total fare, booking status and QR Code Data. | 5 | High | Manasa Pothina |
| Sprint-2 | Fare Calculation & Ticket ID | USN-5 | As a user, I can select the source and destination stations from the station list when creating a booking. | 2 | High | Manasa Pothina |
| Sprint-2 |  | USN-6 | As a user, I can get the total fare calculated automatically by a Business Rule using the configured fare rule, instead of entering it manually. | 5 | High | Manasa Pothina |
| Sprint-2 |  | USN-7 | As a user, I can receive a unique ticket number for every booking so that each ticket can be identified and tracked. | 3 | High | Manasa Pothina |
| Sprint-2 |  | USN-8 | As a user, I can enter the number of passengers so that it is stored with the booking and the fare follows the implemented passenger-count logic. | 2 | Medium | Manasa Pothina |
| Sprint-3 | Booking Automation | USN-9 | As a user, I can have my booking status set to Confirmed automatically by the Flow Designer flow “Metro Booking Confirmation” when the booking is created. | 5 | High | Manasa Pothina |
| Sprint-3 |  | USN-10 | As an administrator, I can activate the flow and test it with a new booking to confirm that the status updates correctly. | 2 | High | Manasa Pothina |
| Sprint-3 | Validation & Records | USN-11 | As an administrator, I can rely on validation that prevents incomplete bookings (for example, a missing source, destination or passenger count). | 3 | Medium | Manasa Pothina |
| Sprint-3 |  | USN-12 | As ticketing staff, I can view booking records showing the ticket number, journey, total fare and status in one place. | 2 | Medium | Manasa Pothina |
| Sprint-4 | Testing & Documentation | USN-13 | As a tester, I can run test cases TC01–TC07 (fare calculation, ticket number, booking status, station data, validation, multiple passengers, repeated bookings) and record the actual results. | 5 | High | Manasa Pothina |
| Sprint-4 |  | USN-14 | As a project team member, I can capture screenshots as evidence and prepare the final project report. | 3 | Medium | Manasa Pothina |
| Backlog | Digital Ticket (Future) | USN-15 | As a passenger, I can receive a QR-code digital ticket that can be verified at entry (future enhancement). | 5 | Low | Manasa Pothina |
| Backlog | Notifications (Future) | USN-16 | As a passenger, I can receive an email notification with my ticket details and booking confirmation (future enhancement). | 3 | Low | Manasa Pothina |
| Backlog | Passenger Self-Service (Future) | USN-17 | As a passenger, I can book a ticket through a self-service interface by choosing stations and the number of passengers (future enhancement). | 5 | Low | Manasa Pothina |

Story point scale (Fibonacci): 1 = very easy, 2 = normal, 3 = moderate, 5 = difficult. The project was carried out individually. Sprint-1 to Sprint-4 (USN-1 to USN-14) are completed; USN-15 to USN-17 are future enhancements that are not part of the delivered scope and are not counted in the sprint totals or velocity.

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 29 Sep 2026 | 04 Oct 2026 | 12 | 04 Oct 2026 |
| Sprint-2 | 12 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 12 | 10 Oct 2026 |
| Sprint-3 | 12 | 6 Days | 11 Oct 2026 | 16 Oct 2026 | 12 | 16 Oct 2026 |
| Sprint-4 | 8 | 6 Days | 17 Oct 2026 | 22 Oct 2026 | 8 | 22 Oct 2026 |
| Total | 44 | 24 Days | 29 Sep 2026 | 22 Oct 2026 | 44 | 22 Oct 2026 |

Velocity:

Sprint duration = 6 days. Total story points completed = 12 + 12 + 12 + 8 = 44 over 4 sprints. Velocity = Total story points ÷ Number of sprints = 44 ÷ 4 = 11 story points per sprint. The team’s average velocity (AV) per iteration unit (story points per day) is calculated as follows:

AV = Velocity ÷ Sprint Duration = 11 ÷ 6 ≈ 1.83 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Burndown for this project: All 44 planned story points were completed across the four sprints, finishing on 22 October 2026, before the 23 October 2026 deadline. The remaining work at the end of each sprint was 32, 20, 8 and 0, so the actual burndown followed the planned (ideal) burndown.

Figure 1: Planned vs actual burndown chart, Sprint-1 to Sprint-4

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts