Planning Logic – Metro Ticket Generating System Using ServiceNow

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Application & Data Setup (Epic 1)

Creating Scoped Application (USN1) 2

Creating Metro Station Table (USN2) 2

Creating Metro Fare Rule Table (USN3) 3

Creating Metro Tickets Booking Table (USN4) 5

Total Story Point in Sprint 1 = 2+2+3+5 = 12

Sprint 2

Fare Calculation & Ticket ID (Epic 2)

Selecting Source and Destination Stations (USN5) 2

Automatic Fare Calculation using Business Rule (USN6) 5

Unique Ticket Number Generation (USN7) 3

Passenger Count Handling (USN8) 2

Total Story Point in Sprint 2 = 2+5+3+2 = 12

Sprint 3

Booking Automation (Epic 3)

Metro Booking Confirmation Flow (USN9) 5

Flow Activation and Testing (USN10) 2

Validation & Records (Epic 4)

Booking Validation (USN11) 3

Viewing Booking Records (USN12) 2

Total Story Point in Sprint 3 = 5+2+3+2 = 12

Sprint 4

Testing & Documentation (Epic 5)

Executing Test Cases TC01–TC07 (USN13) 5

Capturing Screenshots and Preparing Final Report (USN14) 3

Total Story Point in Sprint 4 = 5+3 = 8

Total Story Points

Sprint 1 = 12

Sprint 2 = 12

Sprint 3 = 12

Sprint 4 = 8

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12+12+12+8 = 44

No of Sprints = 4

Velocity = 44/4

11 (Story Points per Sprint)

Sprint Duration = 6 Days

Average Velocity per day = 11/6 ≈ 1.83 Story Points per Day

The project velocity is 11 Story Points per Sprint.